**Assignment 1**

**Project planning**

**I, Nabil Ramadan, 2195270 certify that this assignment is my own work.**

**\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ . Date: 31/Aug/2023**

****

****

**13. In a few paragraphs (more than one), describe in detail how the addition of Angela, Howard, Julie and Fiacre has changed the project.**

* **The addition of resources has helped by lower the task durations and speeding up the project. The addition also has lowered the critical tasks from 12 to 10; furthermore, because of that the projects ends 3 months and 9 days earlier.**

**14. What are the end dates for the two projects? What is the duration of the two projects?**

* **The first one ends on 27/04/2023**
* **The second Project ends on 18/01/2023!**

**15. In a few paragraphs (more than one), describe in detail, how the critical path has changed. Explain why it has changed or why it has not changed.**

* **It has changed as the duration of tasks has lowered because the increase of resources and because of that some of the critical task’s duration has got shorter that it won’t affect the project as critically as before. We can be sure it has changed because the end date of**